# Technical Description of the Proposed System

SavePlate is proposed as a web-based application designed to assist households in reducing food waste through effective food inventory management, expiry-date monitoring, meal planning, and food donation services. The system will allow users to record food items, receive expiry reminders, organise meals based on available ingredients, and donate surplus food to other users within the community.

The application will follow a client-server architecture. The frontend will provide an interactive user interface for managing food-related activities, while the backend will process business logic, user authentication, notifications, and data management. All user information and application data will be stored within a cloud-hosted database to ensure accessibility and scalability.

- Development Platform

| Criteria | Tools/Hardware | Version | Description |
| --- | --- | --- | --- |
| Documentation | Microsoft word/ google docs | Latest | Used to prepare project proposal, requirement specification, and final report documentation. |
| Modeling - Requirement | draw.io / Lucidchart / Figma | Free | Used to create use case diagrams, activity diagrams, work breakdown structure (WBS), and user stories for requirement analysis. |
| - Design | draw.io / Figma | Free | Used to design ER diagrams, system architecture, wireframes, and site maps for system design. |
| Project Management | GanttProject | Latest version | Used for task scheduling, milestones, dependencies, and resource allocation. |
| Collaboration | GitHub / WhatsApp / Google Drive | Free | Used for version control, communication between team members, and file sharing. |
| Framework - Frond End | Next.js with Tailwind CSS | Next.js 14+ | Used to develop responsive and user-friendly web interfaces such as dashboards, inventory pages, and user views. |
| - Backend | Next.js API (Node.js runtime) | Node.js 18+ | Used to build REST APIs for authentication, inventory management, donations, notifications, and system operations. |
| Hardware (Notebook Spec) | Personal Laptops | Hardware Spec : Windows 10/12, minimum 8 GB of RAM |  |

- Demonstration Platform

| Criteria | Tools/Hardware | Version | Description |
| --- | --- | --- | --- |
| Browser | Google Chrome / Firefox / Microsoft Edge / Brave | Latest | Used to run and test the web application and ensure cross-browser compatibility. |

# Risk Management Plan:

| Risk Name | Description | Probability | Mitigation | Contingency |
| --- | --- | --- | --- | --- |
| Late completion of assigned work | A team member may not finish their assigned tasks within the expected deadline. | M | Track progress regularly through weekly check-ins and shared task planning. | Reassign unfinished work to other team members and reduce less important sections if needed. |
| Requirement misunderstanding | Reassign unfinished work to other team members and reduce less important sections if needed. | M | Review requirements together as a group and compare understanding with the assignment brief. | Clarify with the lecturer and update the scope or documentation based on feedback. |
| GanttProject formatting issue | Problems may occur in the Gantt chart such as incorrect dependencies, scheduling, or resource allocation. | M | Problems may occur in the Gantt chart such as incorrect dependencies, scheduling, or resource allocation. | If issues cannot be fixed, present the schedule using tables or alternative diagrams. |
| Resource overload | Some team members may be assigned too many tasks at the same time, causing imbalance in workload. | L | Distribute tasks fairly using workload percentages (33%, 50%, 100%) depending on team size and task complexity. | Reallocate tasks among members to balance workload and avoid delays. |
| Documentation inconsistency | Different writing styles or formatting across sections may affect the overall quality of the report. | M | Use a common template and agree on writing guidelines before starting documentation. | The team leader or assigned editor reviews and edits the final report for consistency. |
| Technical tool unfamiliarity | Some team members may not be fully confident using tools like GanttProject, Figma, or draw.io | M | Use online tutorials and practice with simple templates before final work. | Switch to easier tools such as Word, Excel, or PowerPoint if necessary. |
| Late submission | The final report may not be submitted before the deadline. | L | Complete the final review at least one day before submission | Submit the most complete version available and keep backup copies ready. |

# Success Criteria:

The SavePlate project will be considered successful if the following criteria are achieved:

- Users are able to register, authenticate, and manage their accounts securely.

- Food inventory records can be created, updated, and removed without data loss.

- Expiry notifications are generated correctly for stored food items.

- Meal planning functionality successfully utilises available inventory information.

- Users are able to create and manage food donation listings.

- The analytics dashboard provides meaningful information regarding food usage and waste reduction.

- All identified functional requirements are implemented and validated through testing.

- The final system is delivered within the planned project schedule and documentation requirements.